QUELYOS ERP

Project Roadmap & Implementation Plan

12-Month Execution Strategy

Based on Market Analysis 2025-2026

Composable Architecture | AI-Driven | Omnichannel Ready

Document Version: 1.0

January 2026

# Table of Contents

- Executive Summary

- Project Vision & Objectives

- Market Analysis & Differentiation

- Architecture Overview

- Phase 1: Core + E-Commerce Base

- Phase 2: AI Intelligence Engine

- Phase 3: Omnichannel Premium

- Timeline & Milestones

- Risk Management

- Success Metrics & KPIs

# Executive Summary

Quelyos ERP is a next-generation enterprise resource planning solution combining ERPNext's proven foundation with advanced Quick Queens capabilities, integrated headless e-commerce, and embedded AI intelligence. The solution targets growing retailers and SMBs seeking a modern, composable alternative to legacy ERP systems.

Market Opportunity: The global ERP market is projected to reach $238.79B by 2032. The e-commerce integration and AI-powered decision-making segments represent the fastest-growing opportunities. 92% of brands have adopted composable architecture; 65% of organizations will leverage AI by late 2026.

Differentiation: Unlike traditional ERPs or standalone e-commerce platforms, Quelyos delivers:

- Native ERP ↔ E-commerce fusion (not integration, but unified architecture)

- AI autonomy agents (not just automation) for procurement, matching, fraud detection

- True omnichannel inventory management (real-time across all channels)

- Composable, modular architecture (future-proof, not monolithic)

- Industry-specific modules roadmap (food, fashion, B2B, etc.)

Timeline: 12-month execution divided into three strategic phases, from MVP core through AI intelligence to enterprise omnichannel capabilities.

# Project Vision & Objectives

## Vision Statement

To build the most intelligent, flexible, and user-friendly ERP+E-Commerce platform that empowers businesses to operate seamlessly across all channels, make data-driven decisions automatically, and scale without technical constraints.

## Core Objectives

- Deliver a unified platform that eliminates silos between operations (inventory, finance, CRM) and e-commerce

- Enable real-time decision-making through AI autonomy (not just insights, but actions)

- Provide true omnichannel visibility and order orchestration

- Ensure cloud-native scalability and rapid feature deployment

- Establish Quelyos as the preferred ERP for modern retailers (SMB → Mid-market)

## Success Criteria

- Phase 1: MVP launched with real-time inventory sync (100% uptime, <500ms latency)

- Phase 2: AI features operational with 40%+ improvement in user workflow efficiency

- Phase 3: Enterprise-ready omnichannel solution supporting 3+ revenue channels

- Market: 500+ deployments by end of Year 1

# Market Analysis & Differentiation

## Market Trends (2025-2026)

### ERP Trends

- Cloud ERP dominance: 95%+ of new deployments are cloud-based (SaaS)

- AI integration: 65% of orgs will use AI for immediate value by late 2026

- Autonomous agents: AI agents automating complex workflows (procurement, order matching, anomaly detection)

- Composable architecture: 70% of mid-market adopt modular approach vs. monolith

- Real-time analytics: Data-driven decisions required, not quarterly reporting

### E-Commerce Trends

- Headless/Composable: 92% of US brands adopt modular, API-driven architectures

- Omnichannel (not multi-channel): 250% higher conversion when seamless across channels

- Real-time inventory: Customers demand live stock visibility across all channels

- Personalization: AI-driven recommendations and dynamic pricing standard

- Global: Composable commerce market growing 23.7% annually ($1.74B in 2025)

## Competitive Landscape

Traditional ERPs (SAP, Oracle, Dynamics): Heavy, slow to innovate, expensive

Open-source ERPs (Odoo, ERPNext vanilla): Limited e-commerce, weak omnichannel

E-commerce platforms (Shopify, WooCommerce): Lack robust back-office operations

Quelyos Gap: 'Best-of-both-worlds' — ERPNext foundation + e-commerce integration + AI intelligence

## Quelyos Differentiation

| Feature | Quelyos | Traditional ERP | E-Commerce Platform |
| --- | --- | --- | --- |
| ERP Core | ✓ Full | ✓ Full | ✗ Limited |
| Native E-Commerce | ✓ Headless | ✗ Bolt-on | ✓ Full |
| Real-time ERP ↔ Ecommerce | ✓ <500ms | ✗ Minutes | ✗ N/A |
| Embedded AI Agents | ✓ Yes | ✗ No | ✗ No |
| True Omnichannel | ✓ Yes | Partial | ✗ No |
| Composable/Modular | ✓ Yes | ✗ No | Partial |
| Cloud SaaS | ✓ Yes | ✗ Hybrid | ✓ Yes |

# Architecture Overview

## Technology Stack

Backend ERP:

- Foundation: ERPNext (Frappe Framework)

- Language: Python/JavaScript

- Database: PostgreSQL

- Deployment: Cloud SaaS (AWS/GCP)

Backend E-Commerce:

- API: REST (primary) + GraphQL (optional)

- Microservices: Modular (product catalog, cart, checkout, orders, inventory)

- Database: PostgreSQL (shared with ERP for real-time sync)

Frontend E-Commerce (Headless):

- Framework: React.js (with Next.js for SSR/performance)

- Design: Tailwind CSS + component library

- Deployment: Edge (Vercel/Netlify for global performance)

AI / Intelligence Layer:

- Autonomous Agents: Python-based (scikit-learn, TensorFlow for ML)

- NLP/Conversational: LLM integration (OpenAI API or open-source)

- Predictive Analytics: Time-series forecasting, anomaly detection

Integrations:

- Payment Gateways: Stripe, Square, local processors

- Shipping/Logistics: FedEx, DHL, local couriers

- Marketplaces: Amazon, eBay, local platforms (API sync)

- Analytics: Mixpanel, Segment, Amplitude

## System Design Principles

- Composable Architecture: Modular components, API-first, cloud-native

- Real-time Data Sync: ERP ↔ E-commerce <500ms latency

- Scalability: Auto-scaling Kubernetes clusters (traffic spikes, multi-tenant)

- Security: OAuth/SSO, encryption at rest/transit, PCI compliance for payments

- Extensibility: Plugin system for custom modules and third-party integrations

# PHASE 1: Core + E-Commerce Base (Months 1-4)

Duration: 4 Months

Objective: Establish solid foundations with MVP ERP core and headless e-commerce backend. Real-time inventory sync and order management across channels.

## ERP Core (Modules)

- Financial Management: AR, AP, GL, cash flow, reporting (accounting standards)

- Inventory Management: Real-time stock tracking, multi-warehouse, unit conversion

- CRM: Basic customer 360° (contacts, interactions, sales pipeline)

- Order Management: Multi-channel order consolidation (online, marketplace, manual)

- Procurement: Vendor management, PO generation, stock replenishment logic

- Dashboard & Reporting: Real-time KPI visualization, custom reports

## E-Commerce Engine (Headless)

- Product Catalog Management: Product CRUD, attributes, images, SEO

- Shopping Cart & Checkout: Cart management, tax calculation, promo code engine

- Payment Integration: Stripe, local gateways (no PCI exposure)

- Order Management: Order sync ERP ↔ E-commerce (2-way, real-time)

- Inventory Sync: Real-time stock updates from ERP to storefront

- Customer Accounts: Registration, login, order history, wishlist

## Frontend Storefront (Basic)

- Product Listing: Browse, filter, search

- Product Detail Pages: Images, description, stock status

- Cart & Checkout: UX-optimized, mobile-responsive

- Customer Account: Order tracking, profile management

- Performance: <2s page load, PWA-ready

## Integration Points

- ERP ↔ E-commerce: 2-way API sync (orders, inventory, customers)

- Payment Processing: Webhook handlers for payment confirmations

- Inventory Webhooks: Auto-update storefront when stock changes

## Go-to-Market (GTM)

- Target Segment: SMB retailers (small-medium e-commerce stores)

- Pricing: Freemium (free up to 100 orders/month, premium tiering)

- Launch: Beta with 50-100 pilot customers (SaaS, hosted)

- Success Metric: 90%+ uptime, <500ms API latency, NPS >40

## Key Deliverables

- ✓ Fully functional ERP core (financials, inventory, CRM, orders)

- ✓ Headless e-commerce API (REST/GraphQL)

- ✓ React storefront (MVP, desktop + mobile-responsive)

- ✓ Real-time ERP ↔ E-commerce sync

- ✓ Cloud SaaS deployment (AWS/GCP)

- ✓ User documentation & API docs

# PHASE 2: AI Intelligence Engine (Months 5-8)

Duration: 4 Months

Objective: Embed AI-driven autonomous agents for intelligent decision-making. Add conversational UI, predictive analytics, and e-commerce personalization.

## AI/Autonomous Agents

- Procurement Agent: Auto-determine when to reorder, which supplier to use (price/lead-time optimization)

- Invoice Matching Agent: Auto-match invoices to POs/GRNs, flag discrepancies

- Fraud Detection: Anomaly detection on transactions, orders, customer behavior

- Demand Forecasting: ML multi-variate forecasting (sales history + seasonality + external factors)

## Conversational AI Interface

- NLP-powered Q&A: Users ask natural questions ('How much inventory of SKU-123 in Cairo?')

- AI Copilot for Reporting: Auto-generate reports (budget analysis, cash flow forecast)

- Workflow Automation: 'Show me all overdue invoices and suggest payment action' → AI executes

## E-Commerce Personalization

- Product Recommendations: Collaborative filtering + content-based ML

- Dynamic Pricing: A/B tested pricing based on demand, competitor analysis

- Personalized Search: AI-powered results ranked by customer intent (not just keyword match)

- Smart Promotions: AI suggests which products to promote to which segments

## Analytics & Insights

- Real-time Dashboard: AI-highlighted KPIs and anomalies

- Predictive Insights: 'You'll stock-out of Product X in 3 days → Action: Auto-order'

- Customer Analytics: Churn prediction, LTV forecasting, segment analysis

## Go-to-Market

- Target Segment: Mid-market e-retailers (100-10,000 SKUs, multiple channels)

- Positioning: 'AI makes your business run while you sleep'

- Upgrade Path: Phase 1 customers upgrade to Phase 2 (AI add-on pricing)

- Success Metric: 40%+ improvement in users' workflow efficiency (time saved, accuracy)

## Key Deliverables

- ✓ Autonomous agents deployed (procurement, matching, fraud, forecasting)

- ✓ Conversational AI interface (NLP + LLM integration)

- ✓ E-commerce personalization engine (recommendations, dynamic pricing, search)

- ✓ Enhanced dashboards with AI insights

- ✓ ML model training pipeline (data collection, feature engineering, retraining)

- ✓ Beta launch with 100-200 mid-market customers

# PHASE 3: Omnichannel Premium (Months 9-12)

Duration: 4 Months

Objective: Deliver enterprise-grade omnichannel solution with POS integration, unified customer experience, and advanced order orchestration.

## Omnichannel Core

- Unified Inventory: Real-time stock visibility across all channels (online, POS, warehouse)

- Intelligent Order Routing: Smart fulfillment logic (which warehouse/store should fulfill?)

- BOPIS (Buy Online, Pickup In Store): Integrated workflow

- Ship-from-Store: Enable retail locations to fulfill online orders

- Unified Customer Profile: 360° view across all channels, transactions, preferences

- Loyalty Program: Point-based system, redemption across channels

## POS Integration

- Native or Third-party: Point-of-sale system tied to central inventory

- Real-time Sync: Store transactions → ERP instant sync

- Customer Data: In-store customer matched to online profile

- Returns/Exchanges: Omnichannel return processing

## Multi-Channel Integration

- Marketplace Sync: Amazon, eBay, local platforms → auto-sync orders/inventory

- Multiple Storefronts: Multi-brand/multi-store management in one system

- B2B Portal: Wholesale pricing, credit lines, bulk ordering

## Advanced Features

- Subscription & Recurring: Recurring billing, auto-renewal workflows

- Live Shopping: Livestream commerce integration (Facebook, TikTok)

- Bundle/Kit Management: Create dynamic product bundles

- Inventory Forecasting: Integrated supply chain planning

- Advanced Reporting: Omnichannel P&L, customer acquisition cost, retention metrics

## Go-to-Market

- Target Segment: Enterprise & multi-brand retailers

- Positioning: 'The unified operating system for modern retail'

- Pricing: Premium tier (white-label, custom integrations, dedicated support)

- Success Metric: Enterprise-grade SLA (99.9% uptime), NPS >60, 500+ deployments

## Key Deliverables

- ✓ Unified omnichannel inventory management

- ✓ POS integration layer

- ✓ Marketplace synchronization

- ✓ B2B portal

- ✓ Loyalty program engine

- ✓ Livestream commerce integration

- ✓ Enterprise-grade security & compliance

- ✓ Dedicated account management & support

# Timeline & Milestones

## High-Level Timeline

| Month | Phase | Key Activity | Milestone | Team Size | Status |
| --- | --- | --- | --- | --- | --- |
| 1-2 | Phase 1 | ERP core setup, e-comm API | Architecture finalized | 8-10 devs | Init |
| 3 | Phase 1 | MVP e-store frontend | Beta-ready | 10-12 devs | Dev |
| 4 | Phase 1 | Integration, testing, doc | Phase 1 go-live | 10-12 devs | QA |
| 5 | Phase 2 | AI agents dev | Procurement agent live | 12-15 devs | Dev |
| 6 | Phase 2 | Conversational AI, NLP | Chat interface alpha | 12-15 devs | Dev |
| 7 | Phase 2 | E-commerce personalization | Recommendations live | 12-15 devs | Dev |
| 8 | Phase 2 | Testing, optimization | Phase 2 go-live | 12-15 devs | QA |
| 9 | Phase 3 | Omnichannel core | Inventory unified | 15-18 devs | Dev |
| 10 | Phase 3 | POS + Marketplace sync | Multi-channel alpha | 15-18 devs | Dev |
| 11 | Phase 3 | B2B portal, loyalty | All features beta | 15-18 devs | Dev |
| 12 | Phase 3 | Final testing, launch | GA launch | 15-18 devs | QA |

## Key Milestones

Month 4 (End Phase 1):

- ERP core + headless e-commerce MVP deployed (beta, 50-100 pilot customers)

- Real-time inventory sync verified (<500ms latency)

- Cloud infrastructure stable (AWS/GCP multi-region)

Month 8 (End Phase 2):

- AI agents operational (procurement, invoice matching)

- Conversational UI alpha (internal testing)

- E-commerce personalization (recommendations + dynamic pricing)

- 200-300 mid-market customers onboarded

Month 12 (End Phase 3 / GA):

- Full omnichannel solution (inventory, POS, marketplace sync)

- B2B portal live

- 500+ total deployments

- Enterprise SLA (99.9% uptime guaranteed)

- Industry-specific modules in roadmap (food, fashion)

# Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Integration complexity (ERP ↔ E-comm) | High | High | Start with robust API design, use async messaging (RabbitMQ), extensive testing |
| AI model accuracy (false predictions) | Medium | Medium | Start with conservative thresholds, manual review for high-value decisions, continuous retraining |
| Scalability under high traffic | Medium | High | Load testing early, Kubernetes auto-scaling, CDN for static assets, caching strategy |
| Data security & compliance | Medium | Critical | PCI-DSS for payments, GDPR compliance, encryption at rest/transit, security audits |
| Market adoption (customer resistance) | Low-Medium | High | Clear messaging, free tier to reduce friction, strong customer success team, case studies |
| Team attrition (key personnel) | Low | High | Competitive compensation, clear career path, knowledge documentation, mentorship program |

## Contingency Plans

- If AI agents underperform: Fall back to rule-based automation (deterministic), extend Phase 2 timeline

- If omnichannel integration is delayed: Prioritize e-commerce + inventory sync, defer POS to Phase 3.5

- If market adoption is slow: Pivot to enterprise B2B focus, offer white-label licensing to existing ERPs

# Success Metrics & KPIs

## Product Metrics

| Metric | Phase 1 Target | Phase 2 Target | Phase 3 Target |
| --- | --- | --- | --- |
| Uptime (%) | 99.5% | 99.7% | 99.9% |
| API Latency (ms) | <500 | <300 | <200 |
| Page Load Time (s) | <2 | <1.5 | <1 |
| Bug Escape Rate (%) | <5% | <2% | <1% |

## Business Metrics

| Metric | Phase 1 Target | Phase 2 Target | Phase 3 Target |
| --- | --- | --- | --- |
| Active Customers | 50-100 | 200-300 | 500+ |
| NPS Score | >40 | >50 | >60 |
| Customer Churn (%) | <5% | <3% | <2% |
| MRR Growth (%/month) | 15% | 20% | 25% |

## User Engagement Metrics

| Metric | Phase 1 Target | Phase 2 Target | Phase 3 Target |
| --- | --- | --- | --- |
| Daily Active Users (DAU) | >60% | >70% | >80% |
| Feature Adoption Rate | >70% | >80% (AI) | >85% (Omnichannel) |
| Support Tickets/Customer | <2/month | <1.5/month | <1/month |
| Training Completion (%) | >80% | >85% | >90% |

## Financial Metrics (Year 1 Projection)

Revenue Assumptions:

- Phase 1 (Months 1-4): Freemium model, 50-100 beta customers, $0 revenue (investing for traction)

- Phase 2 (Months 5-8): Premium tier launch, $50-200/month per customer → ~$10-50K MRR

- Phase 3 (Months 9-12): Enterprise tier, 500+ customers, $30-100K MRR

- Year 1 Projected Revenue: ~$200-400K ARR (Year 2: $1.5-3M ARR expected)

Cost Assumptions:

- Engineering (60%): 10-18 developers, full-time

- Operations (15%): Hosting, monitoring, support staff

- Sales & Marketing (15%): Growth initiatives, GTM

- Admin & Overhead (10%): Legal, finance, HR

# Team Structure & Resource Requirements

## Core Team (Minimum Viable)

Engineering (8-18 FTE):

- Lead Backend Engineer (ERP core) — 1 FTE

- Backend Engineers (E-commerce API) — 2-3 FTE

- Frontend Engineers (React/Next.js) — 2-3 FTE

- DevOps / Infrastructure — 1 FTE

- QA / Testing — 1-2 FTE

- AI/ML Engineer (Phase 2+) — 1-2 FTE

- Tech Lead — 1 FTE

Product & Design (2-3 FTE):

- Product Manager — 1 FTE

- UX/UI Designer — 1 FTE

- Product Operations — 0.5 FTE (shared)

Go-to-Market (2-3 FTE):

- Sales / Partnerships — 1 FTE

- Customer Success — 1 FTE (Phase 2+)

- Marketing — 0.5-1 FTE

Total Team: ~12-25 FTE (scales with phases)

## Technology & Infrastructure Budget

Year 1 Estimated Spend:

- Cloud Infrastructure (AWS/GCP): $5-10K/month

- Third-party Services (payment, analytics, LLM): $2-5K/month

- Tools & Licenses (GitHub, Jira, monitoring): $1-2K/month

- Total Ops: ~$100-200K Year 1

# Appendix: Quick Wins & Action Items

## Pre-Launch Checklist (Month 0)

- Define target industry (F&B? Fashion? General retail?) → Guides Quick Queens features

- Finalize tech stack decisions (cloud provider, database, LLM vendor)

- Recruit core engineering team (especially lead backend + tech lead)

- Set up development infrastructure (git repos, CI/CD, staging environment)

- Design API specification (REST + GraphQL) with team consensus

- Create detailed data models (ERP ↔ E-commerce schema alignment)

## Phase 1 Quick Wins (High Impact, Low Effort)

- Real-time inventory sync: This is your #1 differentiator → test early, test often

- Basic API documentation: Get right with Swagger/OpenAPI

- Simple React storefront: MVP is fine, focus on functionality over design

- Order sync automation: Every order must flow ERP ↔ E-commerce seamlessly

## Ongoing Best Practices

- Weekly product syncs: 30min standup (engineering + product) to catch blockers

- Monthly customer feedback: Talk to 3-5 customers per month (their pain points > your ideas)

- Continuous performance monitoring: Set alerts for latency, uptime, error rates

- Security audits: Monthly internal, external audit every quarter

- Documentation: Keep API docs & user guides updated in parallel with code

## Success Mindset

- Start with real-time inventory sync — this alone solves 50% of retailer pain

- Focus on latency & reliability before bells & whistles (uptime > features)

- Listen to customers obsessively; market will validate or invalidate your assumptions

- Iterate fast; ship MVPs to real customers, learn, repeat

- Build with composability in mind from Day 1 — hard to retrofit later

---

Document Version: 1.0

Last Updated: January 2026

For questions or updates, please contact the Product Team